# SalesCompass AI
Implementation Roadmap & Module Guide

This document describes the implementation order, module responsibilities, and dependencies for the Enterprise Product Knowledge Bot.

# 1. Implementation Philosophy

Build the project as four independent services. Finish and test each service before starting the next. Only after all four services work individually should they be connected through FastAPI.

# 2. Overall Implementation Order

Project Setup

Database Setup (PostgreSQL & Qdrant)

Document Ingestion Service

Knowledge Indexing Service

Retrieval Service

Response Generation Service

Authentication

REST APIs

Logging & Testing

Deployment

# 3. Service Dependency Flow

Documents
   │
   ▼
Document Ingestion
   │
   ▼
Knowledge Indexing
   │
   ▼
Retrieval Service
   │
   ▼
Response Generation

# 4. Document Ingestion Service

Purpose: Convert uploaded company documents into clean text ready for indexing.

Start implementation FIRST.

Input: PDF, Excel, CSV.

Output: Clean text chunks.

## Implementation Steps

1. Upload document

2. Validate file type

3. Save original file

4. Extract text (PyMuPDF / pandas)

5. Clean text

6. Split into chunks

7. Extract metadata (SKU, category, manufacturer, filename, page number)

8. Store chunks and metadata temporarily

## Suggested Files

upload.py

extract_text.py

text_cleaner.py

chunker.py

metadata_extractor.py

# 5. Knowledge Indexing Service

Purpose: Convert chunks into vector embeddings and store them.

Start ONLY after chunking is complete.

Input: Text chunks.

Output: Indexed knowledge base.

## Implementation Steps

1. Load chunk

2. Generate embedding using BAAI/bge-small-en

3. Store vector in Qdrant

4. Store metadata in PostgreSQL

5. Link chunk_id between databases

## Suggested Files

embedding_service.py

qdrant_service.py

postgres_service.py

# 6. Retrieval Service

Purpose: Find the most relevant chunks for a user question.

Start after Qdrant contains indexed data.

## Implementation Steps

1. Accept user query

2. Generate query embedding

3. Apply metadata filters

4. Search Qdrant

5. Rank Top-K chunks

6. Return context

## Suggested Files

retriever.py

search.py

ranking.py

# 7. Response Generation Service

Purpose: Generate the final answer using Gemini.

This is the final AI layer.

## Implementation Steps

1. Receive retrieved chunks

2. Build prompt

3. Send prompt to Gemini Flash Lite

4. Return formatted response

5. Handle 'Information not found' cases

## Suggested Files

prompt_builder.py

gemini_service.py

response_formatter.py

# 8. When to Implement Supporting Modules

| Module | Implement After | Reason |
| --- | --- | --- |
| Authentication | Response Generation | Does not affect RAG core. |
| REST APIs | Authentication | Expose completed services. |
| Logging | REST APIs | Capture all requests. |
| Testing | All modules | End-to-end validation. |
| Deployment | Testing | Production release. |

# 9. Final Development Checklist

Document upload works

Text extraction works

Chunking verified

Embeddings generated

Vectors stored in Qdrant

Metadata stored in PostgreSQL

Retriever returns relevant chunks

Gemini answers only from retrieved context

Authentication added

APIs completed

Testing completed

Deployment ready